Manual → Automation Conversion Plan

Mentora E2E · Jira → Cypress · 16-week roadmap

dev.mentoraeg.com · 12 Jul 2026 · Updated 20 Jul 2026

| Story Automation (now) | Test Case Coverage (now) | Target (4 months) | Cypress Tests |
| --- | --- | --- | --- |
| 18% | 16% | 50% | 570 → 1100 |
| 19 / 104 stories | 154 / 978 TC keys | ~490 TC keys automated | 40 Cypress files |

Strategy: Automate by Story priority, not raw TC count. Every it() block must include the Jira key MEN-XXXX. Exclude mobile-native and infrastructure stories from the 50% target.

📌 Progress Update — 20 Jul 2026 (8 days in)

| Cypress Tests | Story Coverage | Done-TC Coverage | Open Gap |
| --- | --- | --- | --- |
| 570 → 625 | 18% → 20% | 13.3% | 48 |
| +55 tests · 40 → 43 spec files | 19/104 → 21/105 (9 tagged + 12 verified untagged) | 45 / 339 "Done" test cases (stricter metric) | Done stories still with zero Cypress evidence |

Newly automated since the 12 Jul plan

| Area | What was added | Files |
| --- | --- | --- |
| DONE Password Policy — live checklist popover | Reverse-engineered the #password-checklist-password popover (opens on focus, live-updates per keystroke); discovered the register form’s submit handler calls preventDefault() client-side, so no /register request is ever sent for a non-compliant password. Rewrote weak-password negative tests around that fact + added 3 popover tests. | regestration/password_policy_*.js, .csv |
| DONE MEN-1726 / MEN-2135–2167 — Instructor Assistants | Full permission-matrix suite: create/login/deactivate assistant, per-permission access checks (courses, curriculum, pricing, live sessions, roster, grading, earnings, withdrawals), menu visibility by role. 33 test cases. | instructor_assistants/instructor_assistants.MEN-1726.cy.js |
| DONE MEN-231 — Instructor ID Verification | End-to-end: register → verify email → upload ID → admin approves in /admin/verifications → publish gate lifts. Plus 4 negative/access-control cases. 11 test cases. | instructor_verification/instructor_verification.MEN-231.cy.js |
| NEW FEATURE Multi-field course search (no Jira key yet) | HomeController now splits the search query into words and matches each against title, category chain, and instructor names (AND across words, OR across fields). Logic verified against the live dev API before writing 16 test cases. | course_managment/course_search_multiword.cy.js |
| DONE MEN-1457 / MEN-2197 — XPay migration | Checkout against the new XPay API + webhook signature validation — closes the "Partial" status this item had in the Priority Queue. | payment/xpay_checkout.cy.js |
| DONE MEN-1718 — Parent phone number | Diagnostics + audit pass on the register/settings parent-phone field validation. | parent_phone/parent_phone.cy.js |
| STABILIZED MEN-1637–1677 — Curriculum Builder | Fixed a real bug class: clicks resolving to 2+ elements (cy.click() can only be called on a single element), caused by force: true clicks incorrectly combined with a :visible filter. | curriculum/curriculum_builder.cy.js |

Still true — carried over unresolved from Week 1 checklist

MEN-2005 Instructor Finance — still the #1 zero-coverage priority, untouched since 12 Jul

MEN-XXXX prefix still missing on 12 of the 21 "covered" stories — coverage can only be verified by manual review, not by grep/CI, until this is fixed

Jira Parent-key linkage still broken: only 13 / 966 test cases link to a Story (was ~13/978)

Coverage Targets

| Milestone | Story % | TC % | Cypress Tests |
| --- | --- | --- | --- |
| Now | 18% | 16% | 570 |
| Month 1 | 30% | 25% | 700 |
| Month 2 | 40% | 35% | 850 |
| Month 4 | 50% | 50% | 1100 |

Phase 1 — Foundation (Weeks 1–2)

Foundation & Quick Wins

Target: +80 TCs · 3 stories

Link all Jira TCs to their Parent Story (AgileTest / Parent key)

Add MEN-XXXX prefix to every existing it() block

CI: cypress run + JUnit report → Azure DevOps

Stabilize flaky tests: login, navigation auth, flatpickr

Start MEN-2005 Instructor Finance (read-only + PDF export)

Phase 2 — High ROI (Weeks 3–6)

High-ROI Features

Target: +200 TCs · 8 stories

MEN-2005 — full Instructor Finance suite (12 TCs)

MEN-1956 — purchase currently running sessions

MEN-1724 — student attendance system

Payment regression: XPay webhook, Apple Pay, voucher edge cases

Live Sessions: expired course link-list test (Full Payment path)

Phase 3 — Core Platform (Weeks 7–10)

Core Platform Coverage

Target: +250 TCs · 15 stories

Course Management — archive, publish, pricing (PPS vs Full Payment)

Notifications — unified inbox, WhatsApp CRM (MEN-1727)

RBAC — permission matrix for every admin role

Auth — parent phone edge cases, email verification negative paths

Roster — mobile + desktop parity (MEN-1314–1319)

Phase 4 — Scale (Weeks 11–16)

Scale & Maintain → 50% Coverage

Target: 50% TC key coverage

Page Object Model for the top 5 flows

Shared helpers: createCourse(), createSession(), enrollStudent()

Nightly full suite on staging · smoke on dev after deploy

Automation dashboard: Jira TC status synced from Cypress results

Priority Queue — Top Stories

| # | Key | Feature | TCs | Effort | ROI | Reason |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | MEN-2005 | Instructor Finance | 12 | M | High | Still 0% — top priority, unchanged since 12 Jul |
| 2 | MEN-1555 | Live Sessions shared | 4 | S | Done | Automated 20 Jul — live_sessions.cy.js |
| 3 | MEN-1457 | XPay migration | 20 | M | Done | Automated 20 Jul — xpay_checkout.cy.js + webhook signature |
| 4 | MEN-1727 | WhatsApp CRM | 15 | L | High | Still partial — whatsapp_integration only covers low-level API TCs |
| 5 | MEN-1956 | Buy running sessions | 8 | M | Medium | Revenue-critical path — still 0% |
| 6 | MEN-1724 | Attendance system | 10 | L | Medium | New feature — still no coverage |
| 7 | MEN-1370 | Student Schedule | 6 | M | Medium | Student-facing live classes |
| 8 | MEN-1560 | Email verification | 30 | S | Done | Confirmed automated — email_verification.cy.js |
| 9 | MEN-821–825 | Course Management | 50 | M | Medium | Good base — expand edge cases |
| 10 | MEN-985 | Mobile App | 1 | XL | Low | Native app — exclude from web E2E |
| 11 | MEN-1726 | Instructor Assistants | 33 | L | Done | Automated 20 Jul — full permission matrix, 33 TCs |
| 12 | MEN-231 | Instructor ID Verification | 11 | M | Done | Automated 20 Jul — register → verify → publish gate |

Coverage by Feature (Current)

| Feature | Stories Automated | TCs Automated | Cypress Tests |
| --- | --- | --- | --- |
| Course Management | 7/15 (47%) | 7/129 (5%) | 131 |
| Payment & Finance | 3/7 (43%) | 35/145 (24%) | 66 |
| Live Sessions | 4/10 (40%) | 1/21 (5%) | 20 |
| Notifications & WhatsApp | 4/7 (57%) | 8/50 (16%) | 54 |
| Auth & Registration | 2/9 (22%) | 7/59 (12%) | 127 |
| Roster & Students | 3/5 (60%) | 14/41 (34%) | 20 |
| RBAC & Admin | 1/6 (17%) | 10/36 (28%) | 63 |
| CMS & Localization | 1/2 (50%) | 3/7 (43%) | 70 |
| Other / Not Automated | 0/41 (0%) | 64/469 (14%) | 0 |

Coding Standards & Exclusions

| Coding Standards it('MEN-XXXX ¦ description', () => { ... }) One file per Story: feature(MEN-XXX).cy.js before() creates data · it() asserts only loginViaApi() for speed · UI login only when required Tags: @smoke @regression @men-XXXX No hard waits > 3 seconds | Exclude from E2E Target MEN-985 Mobile native app MEN-1482 Staging Server / infrastructure MEN-1495 Database backup Manual exploratory / subjective UX tests WhatsApp production send tests |
| --- | --- |

Week 1 — Checklist

☐ Link all Jira TCs to Parent Story in AgileTest

☐ Add MEN-XXXX prefix to all 570 existing it() blocks

☐ Setup CI: cypress run + PublishTestResults to Azure DevOps

☐ Create instructor_finance(MEN-2005).cy.js skeleton

☐ Document test data users in support/users.js

☐ Fix git index.lock + single repo strategy (e2e vs parent)

Team Estimate

| Team | Velocity | Reach 50% in |
| --- | --- | --- |
| 1 QA Engineer | ~10 TCs/week | ~10 months |
| 2 QA Engineers | ~20 TCs/week | ~5 months |

Suggested split: QA1 → Payment + Finance + Live Sessions · QA2 → Courses + Auth + Notifications

How Coverage Is Measured

| Metric | Definition | 12 Jul | 20 Jul |
| --- | --- | --- | --- |
| Story automated (literal key) | MEN story key appears in a Cypress file (name or source) | 19 / 104 | 9 / 105 |
| Story automated (incl. verified untagged) | + stories manually confirmed covered under a differently-named spec | — | 21 / 105 (20%) |
| TC automated (all statuses) | MEN test case key appears literally in Cypress source code | 154 / 978 | 177 / 966 |
| TC automated ("Done" only) | Same, restricted to TCs Jira marks Done — the real risk metric | — | 45 / 339 (13.3%) |
| Test volume ratio | Cypress it()/Scenario count vs Jira TC count | 570 / 978 (58%) | 625 / 966 (65%) |

Note: the 12 Jul and 20 Jul Story/TC counts aren’t a perfectly like-for-like diff — the underlying Jira export changed between snapshots (978 → 966 TCs, 104 → 105 stories) as issues were re-triaged. Jira CSV export still lacks TC→Story links (Parent key set on only 13 of 966 TCs on 20 Jul). Fix Jira linking for accurate per-story tracking without manual reconciliation.

Mentora Automation Conversion Plan · Generated 12 Jul 2026 · Updated 20 Jul 2026 · Source: Jira CSV exports + cypress/e2e